## Slide 1: Scrum-Agile Approach

## Slide 2: Scrum Master
“Responsible for ensuring Scrum is understood and enacted” (Cobb, 2015)
Maximizes the value of the Scrum team by clarifying and guiding, acting as the “servant-leader”.
Facilitates Scrum events such as daily standups, sprint planning, sprint reviews, etc. as requested or needed.
Coaches the team so they can become self-organizing
Removes impediments identified by the development team

## Slide 3: Product owner
“Responsible for maximizing the value of the product and the work of the Development Team” (Cobb, 2015)
Creates and manages the Product Backlog
Decision maker for the project
Prioritizes the work that needs to be done and ensures that the Product Backlog is “visible, transparent, and clear to all” (Cobb, 2015)

## Slide 4: Development team
“Professionals who do the work of delivering a potentially releasable increment of ‘Done’ product at the end of each Sprint” (Cobb, 2015)
Self-organizing. Must be able to “turn the Product Backlog into potentially releasable functionality” (Cobb, 2015)
There are no titles amongst the Development Team in Scrum
Accountability belongs to the team regardless of individual specialized skills or contributions

## Slide 5: Tester
“It is the tester’s role to ensure the quality of the developed product and the delivery process itself” (Krysiak, 2021)
Helps the Product Owner develop the acceptance criteria for user stories
The Tester’s knowledge and expertise help to develop the “Definition of Done” during the development process to know when a particular element is finished

## Slide 6: Phases of the sdlc in agile
Planning and Requirement Analysis: Agile is an adaptive development method rather than predictive. There is little detailed planning regarding future tasks and “the team adapts to the changing product requirements dynamically” (“SDLC – Agile Model”, 2021). Little requirements gathering takes place initially. Interaction with the customer is the backbone of the Agile approach to ensure a high-quality deliverable.
Designing: The Development Team decides how long each user story in the product backlog will take to develop and then the Product Owner organizes the Backlog, respectively. There is little pre-planning regarding the design of each individual feature.

## Slide 7: Phases of the sdlc in agile (cont.)
Building: Code is developed quickly in small, useable chunks that can be refactored afterwards once testing ensures it meets initial acceptance criteria.
Testing: The Tester works with the Development Team and the Product Owner to ensure that each iteration has a high-quality deliverable that meets the “Definition of Done” that has been previously agreed upon by the entire team. Testing focuses on meeting the acceptance criteria that was defined by the user story that the Product Owner created with the client.

## Slide 8: Differences in the waterfall approach
The traditional waterfall approach would have resulted in a much different experience with the SNHU Travel project.
Agile encourages change, however, the Waterfall approach relies heavily on predictive planning.
The changes that the customer requested, specifically the change to focus on wellness/detox retreats, would have resulted in long delays and significant refactoring of code and resources.
The Agile approach works on short iterations of the SDLC whereas the Waterfall approach would have to wait for the entire deliverable to be Done before it could be modified, or risk throwing out the current work and restarting it from the beginning of the SDLC.
The Waterfall approach would have been suitable in this instance due to the size of the project, however, the use of Agile approach allowed for a simpler adjustment regarding the changes requested by the client.

## Slide 9: Agile or waterfall?
When deciding between the two approaches, it is important to consider the scale of the project, the level of expertise of team members, the client, and more.
Waterfall:
  Pros: The Waterfall approach is simple to use and easy to understand. The phases are well documented with understood milestones. This approach works well for smaller projects with requirements that are unlikely to change.
  Cons: No working software is produced until late in the SDLC. It is not suited to projects where the requirements are at risk of changing. It can be difficult to measure progress within the individual stages.

## Slide 10: Agile or waterfall? (cont.)
Agile
  Pros: Promotes teamwork and communication. Functions can be developed quickly and demonstrated to the client at the end of each short iteration. It is a flexible approach that works well for fixed or changing requirement. Little or no planning is required, saving time and money.
  Cons: A strong understanding of the Agile approach is necessary for it to be successful. Customer interaction is necessary so if the client does not provide clear direction, then it can cause confusion and delays. There is little documentation generated which can lead to issues when transferring technology between teams or onboarding new members.

## Slide 11: Agile or waterfall? (cont.)
Ultimately, with the scope of the SNHU Travel project and the lack of clear initial direction from the client, the Agile approach would be the more suitable choice in this instance.
The Agile approach encourages changes and that helped tremendously when the client presented the major changes to the focus on destination type and the swap to a slide-show style presentation.

## Slide 12: References
Charles G. Cobb. (2015). The Project Manager’s Guide to Mastering Agile : Principles and Practices for an Adaptive Approach. Wiley.
Krysiak, P. (2021, March 11). Scrum: Read about the role of a tester in agile team. Nearshore Software Development Company - IT Outsourcing Services. Retrieved February 20, 2022, from https://www.nearshore-it.eu/articles/project-management-leadership/testers-role-in-a-scrum-team/
SDLC - Agile Model. SDLC - Learn SDLC. (2021). Retrieved February 20, 2022, from https://www.tutorialspoint.com/sdlc/sdlc_agile_model.htm